## Slide 1: Workshop on Migrating RPTIS Data
June 20 – 24, 2022
One Central Hotel
Cebu City, Philippines

## Slide 2: Objectives
Develop strategy and scripts in migrating RPTIS Data to ETRACS
Merge Municipal databases into a Single Provincial Database
Design an implementation plan on how to operationalize ETRACS between Province and Municipalities

## Slide 3: Migration Goals
Produce a UNIFIED master data and SMV in the province
Merge a COMPLETE FAAS Data in the province
IMPORTANT:
  Master data and SMV must be maintained by the province and synchronized by the municipalities

## Slide 4: System Architectures

## Slide 5: RPTIS System Architecture
Talibon
Valencia
Tubigon
Province
Talibon
Valencia
Tubigon

## Slide 6: ETRACS System Architecture
Talibon
Valencia
Tubigon
Bohol

## Slide 7: Preparation

## Slide 8: Activity: Restore RPTIS_TALIBON
Download backup
Unzip
Open Command Prompt in Download folder
Issue
  mysql –uroot –p < rptis_talibon.sql

## Slide 9: Activity
Install Navicat Premium
Restore RPTIS Database on laptop
Create “rptis_lguname “ MySQL database
Using Navicat Data Transfer RPTIS (SQLServer) to rptis_lguname (MySQL)

## Slide 10: Migration Script and Test Flow

## Slide 11: Process Flow
RSI
Province / BICTO
Municipal IT
Document and Prepare View Templates
Generate View SQL and associated scripts
Execute scripts and document errors
Execute View, Verify and Validate ETRACS Data
Error?
Correct View Statement to fix reported errors
yes
no
Error?
yes
Commit to Final
Migration Script
no
end
start

## Slide 12: Organization

## Slide 13: Organization
Sys_Org
Province
Municipality
Barangay

## Slide 14: Organization
Record organization structures to support system operation such as LGU information, Enterprise Entity (Market, Hospitals, etc)
Tables used by RPT System
  Sys_Org
  Province
  Municipality
  Barangay

## Slide 15: Organization
sys_org
province
municipality
barangay

## Slide 16: Master Data Migration

## Slide 17: Master Files
Property Classification
Exemption Type
Land Specific Classes
Cancel TD Reason
Kind of Building
Material
Structure
Machine
Plant and Tree
Miscellaneous Properties
Parameter

## Slide 18: Revision Setting

## Slide 19: Land Revision Settings
Revision Setting
Assess Levels
Specific Classes
Subclasses
Stripping
Adjustments

## Slide 20: Building Revision Settings
Revision Setting
Assess Levels
Building Types
Building Unit Construction Costs
Building Type Depreciations
Building Type Multi-Storey Adjustments
Additional Items and Adjustments

## Slide 21: Machinery Revision Settings
Revision Setting
Assess Levels
Forex Schedules

## Slide 22: Plant/Tree Revision Settings
Revision Setting
Plant/Tree Unit Values

## Slide 23: Miscellaneous Revision Settings
Revision Setting
Miscellaneous Property Unit Values

## Slide 24: Entity

## Slide 25: Entity
Entity
Individual Entity
Juridical Entity
Multiple Entity
Address

## Slide 26: Entity Structure
entity
entityindividual
entityjuridical
entitymultiple
entitymember

## Slide 27: FAAS

## Slide 28: FAAS
Real Property
Real Property Unit
FAAS
FAAS List
Previous FAAS
FAAS Signatories
FAAS Task

## Slide 29: FAAS Structure

## Slide 30: Real Property Units

## Slide 31: Land RPU
Land RPU
Land Detail
Land Value Adjustment
Land Item Adjustment
Assessment

## Slide 32: Building RPU
Building RPU
Structures
Structural Types
Actual Uses
Floor
Floor Adjustments
Adjustment Parameters
Assessment

## Slide 33: Machinery RPU
Machinery RPU
Actual Uses
Machine Detail
Assessment

## Slide 34: Plant/Tree RPU
Plant/Tree RPU
Actual Uses
Plant Tree Details
Assessment

## Slide 35: Miscellaneous RPU
Miscellaneous RPU
Miscellaneous Details
Assessment

## Slide 36: Transactions

## Slide 37: Transactions
Certifications
Restrictions
Annotations